The product should become:

- accurate enough for complex ERPNext reporting

- fast enough to feel smooth in daily use

- safe enough that client custom logic never leaks across tenants

- intelligent enough to recover from many failures automatically

- measurable enough that every phase clearly improves quality

What To Keep In Mind Before Proceeding

- Accuracy matters more than flashy intelligence. A confident wrong report is worse than a slow one.

- Client isolation is non-negotiable. Shared learning should only promote patterns that are truly global.

- Autonomous learning must be gated. The system should not rewrite its own behavior without evaluation and approval logic.

- Speed must be improved at every layer: intent classification, schema routing, prompt size, retries, caching, and query execution.

- Every improvement needs metrics. If you cannot measure better SQL success, lower retries, faster time-to-result, and fewer human corrections, you won’t know if the system is actually improving.

How To Use Your Coworker’s Prompt Dataset
That dataset is extremely valuable. Use it in four ways:

- Convert it into a golden evaluation set with labels like success, failed, wrong logic, ambiguous, needs client memory, needs clarification.

- Build failure clusters from it so you can identify the top repeated weaknesses.

- Extract client-specific vocabulary and map those into override candidates or tenant memory.

- Replay the dataset after every major change to compare success rate, execution success, and quality regressions.

That means your coworker’s local testing should become the beginning of a proper evaluation pipeline, not just ad hoc samples.

Phased Plan

Phase 1: Foundation And Measurement
Goal: make the system observable and stop noisy failures.

- Add a request classifier before SQL generation: chat, analytics, forecast, clarification, unsupported.

- Stop logging greetings and general chat as SQL failures.

- Enrich telemetry with model used, schema slice, selected tables, tokens, retry count, latency, and final result.

- Normalize prompts from your coworker’s dataset and store expected outcomes.

- Define baseline metrics:

  - SQL generation success rate

  - execution success rate

  - thumbs-down rate

  - average latency

  - retry recovery rate

  - incidents requiring human correction

Phase 2: Reliability And Speed
Goal: make the assistant smoother and more dependable.

- Add one safe self-repair retry when SQL execution fails.

- Improve schema routing so only relevant schema reaches the model.

- Cache schema context, currency info, and repeat prompt patterns.

- Introduce async/background processing for heavy non-blocking tasks.

- Track latency by stage:

  - classification

  - routing

  - SQL generation

  - validation

  - ERP execution

  - chart generation

Phase 3: Strong Client-Specific Learning
Goal: isolate tenant behavior and prevent customization leakage.

- Formalize three learning layers:

  - global learning

  - client-specific memory

  - conversation/session memory

- Keep client overrides and tenant examples separate from shared prompt rules.

- Add confidence rules for promotion:

  - a pattern seen in one tenant stays tenant-only

  - a pattern seen repeatedly across many tenants becomes a shared candidate

- Build a glossary per client:

  - business terms

  - custom doctypes

  - custom formulas

  - naming conventions

- Make Motherbrain clearly show whether a learning is “global candidate” or “client-only”

Phase 4: Use The Dataset To Build Real Evals
Goal: make improvement safe and measurable.

- Create a structured eval dataset from coworker testing.

- For each prompt, track:

  - tenant

  - prompt

  - expected tables

  - expected business logic

  - should ask clarification or not

  - should return SQL or conversation

  - did SQL execute successfully

  - was the result actually useful

- Add eval categories:

  - syntax correctness

  - schema correctness

  - business logic correctness

  - client-specific correctness

  - response type correctness

- Run this suite after every important change.

Phase 5: Motherbrain As An AI Ops Layer
Goal: turn the admin panel into the product’s learning brain.

- Cluster failures by root cause instead of showing only raw event rows.

- Add resolution actions per incident:

  - create client override

  - create global rule candidate

  - add eval case

  - mark infra/runtime bug

  - mark unsupported query

  - mark user education/UX issue

- Add “repeat pattern detection” so Motherbrain can say:

  - this issue happened 18 times across 4 tenants

  - this should become a prompt rule

  - this is only happening in one tenant and should stay local

Phase 6: Semi-Autonomous Learning
Goal: reduce human work without losing control.

- Let Motherbrain suggest fixes automatically.

- Automatically draft:

  - override proposals

  - new eval cases

  - prompt rule candidates

  - routing hints

- Require approval initially.

- Measure whether approved suggestions improve outcomes before promoting more automation.

Phase 7: Controlled Autonomous Learning
Goal: very low human intervention.

- Allow low-risk automatic actions only:

  - create draft tenant memory from repeated confirmed corrections

  - add draft eval cases from repeated failures

  - auto-tag incidents by cause

  - auto-route unsupported/chat prompts correctly

- Keep high-risk changes gated:

  - global prompt updates

  - logic changes affecting finance/profit/revenue

  - cross-tenant promotions

Phase 8: Replace Manual ERPNext Reports Gradually
Goal: become a true report-development alternative.

- Identify the top 20–30 custom reports users ask for most.

- Benchmark AI output against existing ERPNext report logic.

- Create report families:

  - sales

  - receivables

  - stock

  - profit

  - maintenance

  - customer analytics

- Get each family production-stable before expanding.

- Only then position the tool as a replacement for hand-built reports.

What We Should Build First
If we want the smartest next move, I’d do this order:

- telemetry cleanup and better metrics

- dataset-to-eval pipeline

- intent classifier

- self-repair retry loop

- stronger client-memory isolation

- Motherbrain clustering and action workflows

- semi-autonomous learning

Rules To Protect The Product While It Learns

- Never mix tenant memory into global memory without evidence across clients.

- Never auto-promote a new business rule based on one incident.

- Never measure success only by “SQL generated”; measure useful correct outcomes.

- Always keep a regression dataset before changing prompts, routing, or memory logic.

- Keep human approval for high-impact logic until metrics prove stability.

- Separate infra bugs from model bugs so the AI does not learn the wrong lesson.

How To Track Improvement Each Phase
For each phase, track:

- success rate

- failure rate

- negative feedback rate

- avg response time

- retry recovery %

- clarification rate

- tenant leakage incidents

- number of incidents needing manual intervention

- eval pass rate on the golden dataset

Recommended Working Style

- Build one phase at a time.

- Freeze the eval set before changing behavior.

- Release small changes.

- Compare before/after metrics.

- Only then promote more automation.